Test Plan

Project “Cat Photo Sharing Mobile Application”

Document Revision History

| Date | Version | Description | Author | Reviewer | Approver |
| --- | --- | --- | --- | --- | --- |
| 17/01 | 1.0 | Test plan was created | M.Zolotarova |  |  |

1 INTRODUCTION

CatShare mobile application – a startup product that allows users to share, like, and comment on cat photos using iOS and Android devices.

The purpose of this test plan is to define the testing scope, approach, resources, schedule, and criteria required to ensure a high‑quality, stable, and user‑friendly product before public release .This document has clearly identified what the test deliverables will be, and what is deemed in and out of scope.

2 SCOPE

The document mainly targets the GUI testing and validating data in report output as per Requirements Specifications provided by Client.

2.1 Functions to be tested.

•	User registration and login

•	Profile management

•	Uploading, viewing, deleting cat photos

•	Likes and comments

•	Feed and search

•	Notifications

•	Basic moderation (report content)

•	API (backend) validation

•	Performance and basic security testing

•	Compatibility on supported iOS and Android devices

2.2 Functions not to be tested.

1. Not other than mentioned above in section 2.1

3 QUALITY OBJECTIVES

3.1 Primary Objectives

A primary objective of testing is to: assure that the system meets the full requirements, including quality requirements (functional and non-functional requirements) and fit metrics for each quality requirement and satisfies the use case scenarios and maintain the quality of the product. At the end of the project development cycle, the user should find that the project has met or exceeded all of their expectations as detailed in the requirements.

Any changes, additions, or deletions to the requirements document, Functional Specification, or Design Specification will be documented and tested at the highest level of quality allowed within the remaining time of the project and within the ability of the test team.

•	Ensure core features work without critical defects

•	Prevent data loss or corruption

•	Provide stable performance under normal load

•	Ensure application does not crash

•	Meet usability standards for mobile apps

3.2 Secondary Objectives

The secondary objectives of testing will be to: identify and expose all issues and associated risks, communicate all known issues to the project team, and ensure that all issues are addressed in an appropriate matter before release. As an objective, this requires careful and methodical testing of the application to first ensure all areas of the system are scrutinized and, consequently, all issues (bugs) found are dealt with appropriately.

•	Improve UI/UX consistency

•	Minimize minor and cosmetic defects

•	Ensure acceptable battery and network usage

•	Improve user engagement and retention

4 TEST APPROACH

The approach, that used, is Analytical therefore, in accordance to requirements-based strategy, where an analysis of the requirements specification forms the basis for planning, estimating and designing tests. Test cases will be created during exploratory testing. All test types are determined in Test Strategy. Team also must used experience-based testing and error guessing utilize testers' skills and intuition, along with their experience with similar applications or technologies. The project is using an agile approach, with weekly iterations. At the end of each week the requirements identified for that iteration will be delivered to the team and will be tested.

Testing will be performed using:

- Manual testing (main method)

- API testing (Postman)

- Limited automation for smoke and regression tests (optional)

Testing levels:

- Functional testing

- Integration testing

- System testing

- Regression testing

- Acceptance testing

Platforms:

- iOS

- Android

4.1 Test Automation

Automation will be used for:

- Smoke tests

- Login / registration flows

- Photo upload flow

Tools (optional):

- Appium

- Postman (API)

5 ROLES AND RESPONSIBILITIES

| Role | Staff Member | Responsibilities |
| --- | --- | --- |
| Backend Developer |  | - Design, develop, and maintain backend services and APIs - Ensure correct business logic implementation - Write and execute unit tests for backend components - Fix backend-related defects reported by QA - Support API testing and provide API documentation - Ensure data security, authentication, and authorization - Monitor server logs and system stability - Optimize performance and database queries |
| Android Developer |  | - Implement application features for Android platform - Integrate Android app with backend APIs - Perform unit testing of Android components - Fix defects identified during testing - Participate in code reviews - Ensure compatibility with supported Android versions and devices - Optimize app performance and battery usage - Support QA during testing cycles |
| QA Engineer |  | - Understand requirements - Writing and executing Test cases - Preparing RTM - Reviewing Test cases, RTM - Defect reporting and tracking - Retesting and regression testing - Bug Review meeting - Preparation of Test Data - Coordinate with QA Lead for any issues or problems encountered during test preparation/execution/defect handling. |
| iOS Developer |  | - Implement application features for iOS platform - Integrate iOS app with backend APIs - Perform unit testing of iOS components - Fix defects identified during testing - Participate in code reviews - Ensure compatibility with supported iOS versions and devices - Optimize app performance and memory usage - Support QA during testing cycles |

6 ENTRY AND EXIT CRITERIA

6.1 Entry Criteria

- All test hardware platforms must have been successfully installed, configured, and functioning properly.

- All the necessary documentation, design, and requirements information should be available that will allow testers to operate the system and judge the correct behavior.

- All the standard software tools including the testing tools must have been successfully installed and functioning properly.

- Proper test data is available.

- The test environment such as, lab, hardware, software, and system administration support should be ready.

- QA resources have completely understood the requirements

- QA resources have sound knowledge of functionality

- Reviewed test scenarios, test cases and RTM

6.2 Exit Criteria

- A certain level of requirements coverage has been achieved.

- No high priority or severe bugs are left outstanding.

- All high-risk areas have been fully tested, with only minor residual risks left

- outstanding.

- Cost – when the budget has been spent.

- The schedule has been achieved

7 SUSPENSION CRITERIA AND RESUMPTION REQUIREMENTS

7.1 Suspension criteria

- The build contains many serious defects which seriously or limit testing

- progress.

- Significant change in requirements suggested by client

- Software/Hardware problems

- Assigned resources are not available when needed by test team.

7.2 Resumption criteria

- Blocking issues resolved

- New stable build provided

- Environment restored

8 TEST STRATEGY

8.1 QA Role in Test Process

- Analyze requirements

- Create test cases

- Execute tests

- Report defects

- Perform regression testing

- Validate fixes

8.2 Bug Life Cycle

New -> Assigned ->  In Progress -> Fixed -> Retest -> Closed / Reopened

8.3 Testing Types

- Smoke testing

- Functional testing

- UI testing

- API testing

- Compatibility testing

- Performance testing (basic)

- Security testing (basic)

9 RESOURCE AND ENVIRONMENT NEEDS

9.1 Tools

- Jira / Trello (bug tracking)

- Postman

- Firebase / backend logs

- Android Studio / Xcode

9.2 Devices

- Android 10–14 (phones & tablets)

- iOS 15–18 (iPhone models)

9.3 Configuration Management

- Documents CM: SVN

- Code CM: Git

10 TEST SCHEDULE

| Task Name | Start | Finish | Effort | Comments |
| --- | --- | --- | --- | --- |
| Test Planning | 17.01.26 | 19.01.26 |  |  |
| Review Requirements documents | 17.01.26 | 18.01.26 |  |  |
| Create test basis | 20.01.26 | 01.02.26 |  |  |
| Staff and train new test resources |  |  |  |  |
| First deploy to QA test environment |  |  |  |  |
| Functional testing – Iteration 1 |  |  |  |  |
| Iteration 2 deploy to QA test environment |  |  |  |  |
| Functional testing – Iteration 2 |  |  |  |  |
| System testing |  |  |  |  |
| Regression testing |  |  |  |  |
| UAT |  |  |  |  |
| Resolution of final defects and final build testing |  |  |  |  |
| Deploy to Staging environment |  |  |  |  |
| Performance testing |  |  |  |  |
| Release to Production |  |  |  |  |

APPROVALS:

|  | Project Manager | QA Lead |
| --- | --- | --- |
| Name |  |  |
| Signature |  |  |

TERMS/ACRONYMS

The below terms are used as examples, please add/remove any terms relevant to the document.

| TERM/ACRONYM | TERM/ACRONYM DEFINITION |
| --- | --- |
| API | Application Program Interface |
| GUI | Graphical user interface |
| PM | Project manager |
| UAT | User acceptance testing |
| CM | Configuration Management |
| QA | Quality Assurance |
| RTM | Requirements Traceability Matrix |